Rockville Housing Enterprises

Board of Commissioners Meeting Minutes

Wednesday, November 29, 2023, Board Meeting

The Board of Commissioners for Rockville Housing Enterprises Annual Meeting on

Wednesday, November 29, 2023, at 6:30 p.m.

MEETING TO BE HELD VIA   ZOOM/ TELECONFERENCE

To Join via Zoom Video Conference:

https://zoom.us/join Meeting ID: 92765065009       Passcode: 226657

To Join via Zoom Telephone Conference:

Dial In: 301-715-8592 Meeting ID: 927 6506 5009     Passcode: 226657

Present

Chairman – James Hedrick, PhD

Commissioner- Edward J. Duffy

Commissioner – Steve Marr

In Attendance

Christele Etienbla, RHE Staff Deputy Director

Tosha Dyson, RHE Staff Manager of Special Programs

Wynston Smith, RHE Staff Project Manager

Asmara Habte, Director of DHCD, City of Rockville

Monique Ashton City of Rockville Mayor

Izola Shaw, City of Rockville Council Member

6:28 PM Call to Order

Chairman – James Hedrick, Ph.D., called the October 26, 2023, meeting of the Rockville Housing Board of Commissioners Meeting to Order.

6:30 PM Consent items

Chairman – James Hedrick, PhD called for the motion to approve the meeting minutes for October 26, 2023. Commissioner- Edward J. Duffy motioned in favor. Commissioner – Steve Marr seconded this motion. All in favor voted, aye.

6:31 PM Citizen Forum

Chairman – James Hedrick, PhD asked if there were any citizens present that had any comments. There were none.

Chairman – James Hedrick, PhD called for the next item on the agenda, Executive Director’s Report:

Rockville Housing Enterprises

Executive Director’s Report

# As of November 15, 2023

## Activities during the months of October 2023

Meetings/Activities

- Parkside Landing monthly Property Management calls were held.

- Weekly Calls were held regarding the Scarborough Square Low Income Housing Tax Credit application submission.

- The Annual Plan, MTW Supplement, and the resident meetings were held on Tuesday October 3, 2023, and the Public Hearing was held on Wednesday, October 4, 2023. The Annual Plan and MTW Supplement were submitted to HUD.

- RELP Site visit and LIHTC compliance file review by State of Maryland DCHD was conducted on October 3, 2023. There were no fille compliance findings.

- HUD Field Site visit was held on October 16, 2023.

Financial Management (See Tab 3)

Housing Choice Voucher (HCV) Program (404 Regular Vouchers ;) FYB 10-1-2023

The Net Restricted Assets (HAP) for the month of October 2023 is a negative ($23,448). Year to date the HAP is a negative ($23,448).

The Un-Restricted Net Assets (Administrative Expenses) for the month ending October 2023 is a positive $40,399.03. Year to date is a positive $40,399.03.

Mainstream Vouchers (50 Mainstream) FYB 10-1-2023

The Net Restricted Assets (HAP) for the month of October 2023 is a negative ($616). Year to date is a negative ($616).

The Unrestricted Net Assets (Administrative Expenses) for the month ending October 2023 is a positive $4,305.42 Year to date is a positive $4,305.42.

Mod Rehab Program (5 Mod Vouchers) FYB 10-1-2023

The Program cash flow for the month of October 2023 is a positive $686. Year to date is a positive $686.

Public Housing Program (PH) (79 PH Units) FYB 10-1-2023

The Net Income on the PH Cash Flow Report for the month of October 2023 indicates a positive $50,390.79 Year to date is a positive $50,390.79.

RHE Properties Scattered (29 – Scattered Units) FYB 01-1-2023.

The Cash Flow Statement for the month ending October 2023 indicates a positive $15,046.07. Year to date is a positive $129,825.72.

RELP – (56 Low Income Housing Tax Credit Units) FYB 01-1-2023

The net income for RELP One for the month of October 2023 is positive $16,834.54. Year to date net income is a positive $34,492.51.

RHE Properties (4 – Affordable Units) FYB 01-1-2023

The Cash Flow Statement for the month ending October 2023 indicates a positive $2,753.48. Year to date is a positive $17,837.74.

RHE Corporation (the General Partnership entity for RELP One) FYB 01-1-2023

There was no activity for this entity during the month of October 2023. Year to date net income is $0.

RHE Development Account (bank account that receives and holds non-federal funds) FYB-10-1-2023.

The Cash Flow Statement for the month ending October 2023 indicates a positive $1,451,673. Year to date net income is positive $1,451,673.

RHE PARKSIDE LANDING FYB 01-2023

The Cash Flow Statement for the month ending October 2023 indicates a positive $159,598.15. Year to date net income is positive $1,798,746.37.

RHE Scarborough Square FYB-01-1-2023

The Cash Flow Statement for the month ending October 2023 indicates a negative ($119,859.267) due to Washington gas, several turnovers, building repairs, and plumbing invoices. Year to date net income is a positive $276,369.95.

Asset Management October 2023 (See TAB 4 and TAB 6 of Board Report)

- PH Occupancy (David Scull) was as follows (76 units):

  - 95% for the month ending October – (4 vacancies)

  - Rent Collection Percentage 104%

- RHEP PBV Scattered Sites Occupancy (Scattered Sites) was as follows (29 units):

  - 100% for the month ending October - (0 vacancy)

  - Rent Collection Percentage 98 %

- RELP One Occupancy was as follows (56 units):

  - 94% for the month ending October – (3 vacancies)

  - Rent Collection Percentage 110%

- RHEP Occupancy was as follows: (4 units):

  - 100% for the month ending October.

  - Rent Collection Percentage 108%

- RHE Scarborough Square Occupancy was as follows: (121 units):

  - 93% for the month ending October (8 vacancies)

  - Rent Collection Percentage 75%

- Fireside Occupancy was as follows:

  - Occupancy – 93% occupancy rate for the month ending October.

Maintenance Activity Summary for OCTOBER 2023

Work orders

- RHE maintenance staff completed 80 work orders in October.

| Work Order Completed Activity |  |
| --- | --- |
| Period Date From: 10/01/2023 |  |
| Period Date To: 10/31/2023 |  |
| Approval Status: |  |
| Type: Work Order |  |
| Property | Total Count |
| David(david) | 28.00 |
| RELP LP (relp1) | 8.00 |
| RHE Property(rhep1) | 1.00 |
| RHE Scarborough Square (rhe-sq) | 47.00 |
| RHEP PBV SCATTERED SITE (rhep-sca) | 6.00 |
| Total | 90.00 |

Pest Control

- RHE maintenance staff accompanied pest control on 158 preventive pest control appointments for David Scull and Scarborough Square. RELP1, Scattered Site, and RHEP properties receive pest control services as needed.

- Scarborough Square is currently on a weekly pest control schedule; 120 units were scheduled for pest control service during October,

- David Scull is currently on a bi-weekly pest control schedule;38 units were scheduled for pest control service during October.

HQS

- The maintenance department facilitated 52 HQS inspections with third-party landlords in OCTOBER.

Vacancy

- There were four move-ins and two move-outs in October. Vacant units are in the process of turnover.

  - David Scull: 0 move out, 2 move in.

  - RELP: move out. None.

  - RHEP (Scattered and MPDU): none.

  - RHE Scarborough: 2 move out; 2 move in.

Housing Choice Voucher Program (HCVP) Management

October 2023

- HCV Program voucher units leased for the month ending October 2023 was 82.67%, and calendar year to date in October 2023 was 82.67%. HCV Program budget utilization for the month ending October 2023 was 105% and calendar year to date in October 2023 was 105%.

- The 50-unit Mainstream Disabled Voucher program for which funds are allocated dollar for dollar based on utilization is 100% leased for the month of October 2023.

- The 5-unit Moderate Rehabilitation Single Room Occupancy (SRO) program, for which funds are allocated dollar for dollar based on utilization, is 100% leased for the month of October 2023.

- The 10 VASH vouchers are 60% leased. Two additional VASH vouchers have been issued and the clients are searching for a unit.

Fostering Youth into Independence (FYI) Vouchers 
RHE has received thirty-four (34) referrals from Montgomery County Child Welfare.

- RHE has been awarded twenty (20) Fostering Youth into Independence Vouchers.

- RHE has issued twenty (20) vouchers to youth transitioning into housing.

- Sixteen (16) youth has leased.

- One (1) port out

- Three (3) are searching.

- Two (2) on waitlist

Parkside Landing

Reporting Period:  October 2023

Updates

- PNC has funded the balance of the equity installments, including the balance of the paid developer fee to the Partnership.

Look-Ahead

- RHE conducts monthly transition progress/coordination calls with WINN management.

- Ongoing coordination with the management team to maintain both economic/physical vacancy goals for stabilization and conversation.

RHE Scarborough Square

Reporting Period:  October 2023

The development team submitted the 4% Low Income Housing Tax Credit application on November 15, 2023. The following estimated timeline for 4% LIHTC process.

May/June/July 2023

- Building Consultant Incorporated (BCI) was engaged to Property Condition Assessment consultant to prepare the renovation scope of work.

- Bennett Frank McCarthy (BFM) was engaged as the architect of record. Their contract includes MEP/Structural Engineers to develop construction drawing. BCF is qualified as an architect of record under CDA guidelines to earn maximum points under this category.

- ECS Mid-Atlantic, LLC was engaged to Environmental consultant to prepare Phase I environmental site assessment, asbestos-containing materials, and radon.

- Novogradac & Company, LLP was engaged to prepare a Market Study and Appraisal.

- Energresco Solutions, LLC was engaged to Environmental Sustainability and Energy Efficiency consulting firm to do comprehensive energy audit and to obtain maximum energy saving.

September/October 2023

- Engaged Bozzuto Construction Company as General Contractor

- Engaged Grady Management, Inc as Property Management firm.

- Submitted 4% LIHTC application.

- Submitted Rental Housing Partnership (RHP) Program Application

January/February 2024

- The Architect will submit Building Permit drawings to the Ownership and the Ownership will submit Building Permit application to City of Rockville

- Submitted Combined Viability/Commitment Submission Package

June/July 2024

- Issuance of Building Permit

- The Architect will issue the Construction Document Set

November 2024

- Estimated closing.

The Physical Needs Assessment (PNA) consultant inspected the property and issued the draft PNA report. The report was shared with Bennet Frank McCarthy (BFM) Architects to develop the scope of work for the renovation. BFM inspected and measured the apartment, townhouse units, and community space. Additionally, they identified the Uniform Federal Accessibility Standard (UFAS) units.

Approved Bozzuto Construction Company as the General Contractor and Grady Management as Property Management Firm. Therefore, staff submitted the 4% LIHTC application on November 15, 2023, to DHCD.

Family Self Sufficiency (FSS) /Resident Services Report-Period YTD: October 2023

- 26 Active Public Housing

- 5 Progress reports

- 47 Active HCV

# 4 Homeowners

Resident Opportunities and Self-Sufficiency Services (ROSS) Detailed Report-Period YTD: October 2023

50     - Public Housing participant

3      - Progress Reports completed

# Meetings

# FICO score fundamentals presented by Freddie Max and Diversified Network

Community Events/Activities

- Youth after school program

- Trunk or Treat

# Client Services Detailed Report-Period: October 2023

# Services Provided:

# Holiday Giving referrals for thanksgiving and Christmas

# Coats giving referrals from Montgomery County Police

# Nando’s Peri Peri Thanksgiving referrals

# Financial Emergency Assistance

# Youth Build Services Detailed Report-Period: October 2023

- RHE Youth Build program meeting

- Worksource Montgomery Mobile Job Center

- Meeting at “Our House” – Group home for boys

VASH

MOCO Bi-Weekly VET meeting

7:02 PM Actions and Discussion –

Christmas Bonus

Christele Etienbla, RHE Staff Deputy Director, introduced a $500 bonus for all employees at RHE. Commissioner- Edward J. Duffy motioned in favor, and Commissioner – Steve Marr seconded this motion. All in favor voted, aye.

Office expansion

Christele Etienbla, RHE Staff Deputy Director, proposed to combine office space and give additional space for 12 offices. The Youth grant needs a conference room for students obtaining GED. The move would double office space and square feet. The new total offices would be 31. The monthly amount will be 18,000 in comparison to what RHE is currently paying which is 13,000.

Monique Ashton City of Rockville Mayor asked how many years is the youth bill for?

Christele Etienbla, RHE Staff Deputy Director, answered and informed her the youth bill is for a total of three years.

Chairman – James Hedrick, PhD proposes a resolution to approve the office expansion.  Commissioner- Edward J. Duffy motioned in favor, and Commissioner – Steve Marr seconded this motion. All in favor voted, aye.

Salary study

Chairman – James Hedrick, PhD proposes a resolution to approve the salary study. Commissioner – Steve Marr motioned in favor, and Commissioner- Edward J. Duffy seconded this motion. All in favor voted, aye.

Public housing Tax Write-Offs

Commissioner – Steve Marr motioned in favor, and Commissioner- Edward J. Duffy seconded this motion. All in favor voted, aye.

The board discussed RHE Executive Director Jessica Anderson leaving for Prince George County. Chairman – James Hedrick, PhD motions to go into executive session. Commissioner- Edward J. Duffy motioned in favor, and Commissioner – Steve Marr seconded this motion. All in favor voted, aye.

7:20 Commissioners comments

8:02 PM Adjourned

Chairman – James Hedrick, PhD made a motion to adjourn the meeting. Commissioner – Steve Marr motioned in favor, and Commissioner- Edward J. Duffy seconded this motion. All in favor voted, aye.